Table of Contents

# NusaLingua — QA Master Plan

Dokumen induk Quality Assurance untuk NusaLingua MVP. Selaras dengan tema PIDI DIGDAYA 2026 — ekspor layanan digital Indonesia berbasis LLM Nusantara.

| Field | Value |
| --- | --- |
| Document ID | NSL-QA-001 |
| Version | 1.0 |
| Owner | QA Lead (Albert Ade Kristadeo) |
| Status | Active |
| Last Review | 2026-05-25 |
| Next Review | 2026-08-25 |

## 1. Tujuan & Ruang Lingkup

### 1.1 Tujuan

NusaLingua mendorong AI berbahasa Nusantara go-to-market di pasar ASEAN. Sebagai produk multilingual LLM yang menangani data budaya sensitif, kualitas wajib terjaga di 4 sisi:

- Functional correctness — output bahasa daerah benar secara gramatikal & kultural.

- Security & privacy — data percakapan, OAuth tokens, OpenAI keys tidak bocor.

- Performance — chat SSE first-token < 800 ms, voice WebRTC handshake < 2 s.

- Compliance — UU PDP 2022, GDPR-equivalent untuk pasar ASEAN.

### 1.2 Scope

In scope:

- Web app (React 18 + Vite client)

- API server (Express + TypeScript)

- Database schema (Supabase PostgreSQL)

- Studio no-code bot builder

- Chat SSE streaming (GPT-4o-mini)

- Voice WebRTC (gpt-4o-realtime-preview)

- Deploy scripts (Ubuntu 22.04 + Nginx + PM2)

- CI/CD pipelines (GitHub Actions)

Out of scope (deferred Phase 2):

- Native mobile apps

- On-prem self-hosted LLM training

- B2B SLA contract testing

- Penetration testing oleh third-party

## 2. Standards & Referensi

| Standar | Penerapan |
| --- | --- |
| ISO/IEC 25010 | Software product quality model (8 karakteristik) |
| ISTQB Foundation | Test level & test type taxonomy |
| OWASP ASVS L2 | Application security verification |
| UU No. 27 / 2022 (PDP) | Perlindungan data pribadi Indonesia |
| WCAG 2.1 AA | Web accessibility |
| Anthropic AI Safety Principles | LLM output guardrails |

## 3. Test Levels (V-model)

┌─────────────────────────────┐
         │  L5 Acceptance / UAT        │  ← Real users (hackathon judges, pilot Pemda)
         └─────────────────────────────┘
       ┌──────────────────────────────────┐
       │  L4 End-to-End (Playwright)      │  ← Browser flow: signup → chat → publish bot
       └──────────────────────────────────┘
      ┌────────────────────────────────────┐
      │  L3 Integration (test-business-*)  │  ← 64 assertions, 16 stages
      └────────────────────────────────────┘
     ┌──────────────────────────────────────┐
     │  L2 Component (Vitest)               │  ← React components, helpers, hooks
     └──────────────────────────────────────┘
    ┌────────────────────────────────────────┐
    │  L1 Unit (Vitest)                      │  ← Pure functions, Zod schemas
    └────────────────────────────────────────┘

| Level | Tooling | Coverage Target | Runs Where |
| --- | --- | --- | --- |
| L1 Unit | Vitest | ≥ 70 % statements | Local pre-commit + CI |
| L2 Component | Vitest + Testing Library | ≥ 60 % critical paths | CI |
| L3 Integration | pglite + Express supertest | 100 % business process | CI on every PR |
| L4 E2E | Playwright | 6 smoke flows | CI nightly + pre-deploy |
| L5 UAT | Manual checklist (QC-CHECKLIST.md) | All P0/P1 features | Before each release |

## 4. Test Types

| Type | Goal | Owner | When |
| --- | --- | --- | --- |
| Functional | Verify spec correctness | Dev + QA | Every PR |
| Regression | No previously-fixed bug returns | Automation | Every PR |
| Smoke | App boots + critical paths alive | Automation | Pre-deploy + nightly |
| Security | OWASP Top-10, secret scan, SAST | Automation + manual | Every PR + monthly |
| Performance | SSE TTFB, WebRTC latency, p95 API | k6 + Lighthouse | Pre-release |
| Accessibility | WCAG 2.1 AA, keyboard nav | axe-core + manual | Pre-release |
| Localization | Bahasa daerah accuracy + RTL/Unicode | Native speaker reviewer | Before each new language |
| Usability | Heuristic + 5-user testing | Designer + 5 users | Every major feature |
| Compatibility | Chrome/Safari/Firefox + mobile | BrowserStack (manual) | Pre-release |

## 5. Roles & Responsibilities (RACI)

| Activity | Dev | QA Lead | Tech Lead | Product Owner |
| --- | --- | --- | --- | --- |
| Write unit tests | R | A | C | I |
| Write integration tests | R | A | C | I |
| Maintain CI/CD pipeline | C | R | A | I |
| Run E2E suite | C | R | C | I |
| Bug triage | C | R | A | C |
| Release sign-off | I | R | C | A |
| Localization QA | I | R | I | C |

R = Responsible · A = Accountable · C = Consulted · I = Informed

## 6. Environments

| Env | Hosting | DB | OpenAI | Purpose |
| --- | --- | --- | --- | --- |
| local | localhost | pglite (in-memory) | mock key | Dev daily |
| CI | GitHub Actions | pglite | mock key | Pre-merge gates |
| staging | Hetzner VPS | Supabase staging project | sk-staging | Pre-prod smoke + UAT |
| prod | Hetzner VPS | Supabase prod project | sk-prod | Live for users |

Promotion path: local → CI ✅ → staging ✅ → prod (manual approval)

## 7. Entry & Exit Criteria

### 7.1 Entry — sebuah feature boleh masuk QA cycle bila:

- Spec ditulis di Notion + acceptance criteria explicit

- Branch dibuat dari develop dan up-to-date

- Unit test sudah ditulis bersama kode (TDD direkomendasikan)

- Self-review dilakukan dengan QC-CHECKLIST.md

- PR opened dengan template terisi lengkap

### 7.2 Exit — release boleh masuk production bila:

- ✅ Semua CI jobs hijau

- ✅ Code coverage ≥ target per layer

- ✅ 0 issue P0/P1 open

- ✅ Smoke test E2E pass di staging

- ✅ Manual UAT checklist signed-off

- ✅ Security audit clean (npm audit high+ = 0)

- ✅ Performance baseline tidak regress (p95 < 200 ms)

- ✅ Rollback plan didokumentasi

## 8. Risk-Based Testing

Mengacu ISO 25010 — prioritas testing diatur berdasarkan business impact × probability:

| Risk Area | Impact | Probability | Priority | Mitigasi |
| --- | --- | --- | --- | --- |
| LLM output salah / hallucination bahasa daerah | High | High | P0 | Native speaker review, system prompt locking, output guardrails |
| Token API key bocor (OpenAI / Supabase) | Critical | Low | P0 | Secret scan CI, .env mode 600, rotate 90 hari |
| WebRTC voice gagal di Safari/mobile | Medium | High | P1 | Compatibility test pre-release, fallback ke text chat |
| Supabase RLS bypass (data user lain) | Critical | Medium | P0 | Cross-user isolation test (Stage 13 sudah pass), RLS policy audit |
| Cost explosion (OpenAI bill) | High | Medium | P1 | Token tracking per message, rate limit per user, Stripe budget alert |
| Vendor lock-in OpenAI | Medium | Low | P2 | Abstraksi aiProvider interface, sudah designed |
| DDoS / abuse | High | Medium | P1 | Nginx rate limit + Cloudflare di depan |

## 9. Metrics & KPI

Pantau via dashboard QA (Notion / GitHub Insights):

| Metric | Target | Cadence |
| --- | --- | --- |
| Test pass rate | ≥ 98 % | Per PR |
| Code coverage (server) | ≥ 70 % | Per merge |
| Code coverage (client) | ≥ 60 % | Per merge |
| Mean time to detect (MTTD) | < 1 jam | Monthly |
| Mean time to resolve (MTTR) — P0 | < 4 jam | Monthly |
| Escaped defects (bug lolos ke prod) | ≤ 2 per release | Per release |
| CI duration (PR → green) | < 8 menit | Weekly |
| Build failure rate | < 5 % | Weekly |
| Accessibility violations | 0 critical, ≤ 5 minor | Per release |

## 10. Tools Stack

| Layer | Tool | Lisensi |
| --- | --- | --- |
| Unit + Component | Vitest | MIT |
| React testing | @testing-library/react | MIT |
| E2E | Playwright | Apache 2.0 |
| Integration DB | @electric-sql/pglite | Apache 2.0 |
| Static analysis | ESLint + @typescript-eslint | MIT |
| Code style | Prettier | MIT |
| Pre-commit | Husky + lint-staged | MIT |
| SAST | Semgrep (community rules) | LGPL |
| SCA | npm audit + Dependabot | MIT |
| Secret scan | gitleaks + custom regex | MIT |
| Performance | k6 + Lighthouse CI | AGPL / Apache |
| Accessibility | axe-core + Playwright a11y | MPL 2.0 |
| Coverage | c8 / Istanbul | ISC |
| CI/CD | GitHub Actions | — |

## 11. Deliverables QA per Release

- Test execution report (auto-generated dari CI)

- QC Checklist signed-off (QC-CHECKLIST.md)

- Risk assessment update (bila ada feature baru)

- Known issues list (carried over ke next sprint)

- Performance baseline diff (k6 result vs last release)

- Accessibility scan report (axe + manual screen reader)

- Localization QA sign-off (per bahasa daerah baru)

## 12. Continuous Improvement

Setiap akhir sprint (2 minggu) tim mengadakan QA Retro:

- Bug yang lolos → root-cause + add ke regression suite

- Flaky test → quarantine atau fix

- Test runtime → optimasi bila > 10 menit

- Coverage gap → ticket untuk closure

## 13. Referensi Internal

- QC Checklist — checklist eksekusi per release

- Test Strategy — detail teknis test pyramid

- Definition of Done — kriteria selesai per level

- Bug Triage Matrix — severity, priority, SLA

- TEST-REPORT.md — hasil eksekusi terbaru

Dokumen ini hidup. Update wajib bila: (a) tech stack berubah, (b) regulasi baru, (c) skor risiko naik.